# AI Invoice Builder - Implementation Plan

## Overview

Transform the existing command-driven Invoice Command Studio into an AI-first invoice generation system where users upload Purchase Order (PO) documents, and AI automatically extracts and populates invoice data.

Key Change: From manual command entry → Upload PO → AI extraction → Quick review → Generate invoice

## User Review Required

**Breaking Changes**

- The main UI workflow will change from command-driven to a 3-step wizard (Upload → Review → Generate)

- The command bar interface will be removed or made secondary

- New dependencies will be added for AI/LLM integration and document processing

**API Keys Required**

- Users will need to configure at least one LLM provider:

- Claude API key (Anthropic)

- OpenAI API key

- OR local LLM setup (Ollama/LM Studio)

**Design Decision: UI Framework**

- Should we keep PySide6 (Qt) for desktop app, or switch to a web-based UI (Streamlit/Gradio)?

- **Recommendation**: Keep PySide6 for Windows native experience, but simplify the interface

## Proposed Changes

### Component 1: Dependencies & Configuration

#### [MODIFY] [requirements.txt](file:///c:/Users/tjwns/Desktop/NEW%20PROJECT/requirements.txt)

Add new dependencies:

`anthropic>=0.18.0` - Claude API client

`openai>=1.12.0` - OpenAI API client

`pdfplumber>=0.10.0` - PDF text extraction

`pytesseract>=0.3.10` - OCR for scanned documents

`Pillow>=10.0.0` - Image processing

`python-magic-bin>=0.4.14` - File type detection (Windows)

`requests>=2.31.0` - HTTP client for local LLMs

#### [NEW] [.env.example](file:///c:/Users/tjwns/Desktop/NEW%20PROJECT/.env.example)

Create environment variable template:

# LLM Configuration
LLM_PROVIDER=claude  # claude, openai, or local
CLAUDE_API_KEY=your_key_here
OPENAI_API_KEY=your_key_here
LOCAL_LLM_URL=http://localhost:11434  # For Ollama

# Application Settings
DEFAULT_CURRENCY=KRW
DEFAULT_INVOICE_TYPE=tax

#### [NEW] [config.py](file:///c:/Users/tjwns/Desktop/NEW%20PROJECT/invoice_studio/config.py)

Configuration management module for loading environment variables and app settings.

________________________________________________________________________________

### Component 2: AI/LLM Integration Layer

#### [NEW] [ai/](file:///c:/Users/tjwns/Desktop/NEW%20PROJECT/invoice_studio/ai/)

New package for AI-related functionality.

#### [NEW] [ai/llm_client.py](file:///c:/Users/tjwns/Desktop/NEW%20PROJECT/invoice_studio/ai/llm_client.py)

Unified LLM client interface with implementations for:

`ClaudeClient` - Anthropic Claude API

`OpenAIClient` - OpenAI GPT API

`LocalLLMClient` - Ollama/LM Studio

`LLMFactory` - Factory pattern to create appropriate client

#### [NEW] [ai/prompts.py](file:///c:/Users/tjwns/Desktop/NEW%20PROJECT/invoice_studio/ai/prompts.py)

Prompt templates for PO extraction:

System prompts for invoice data extraction

JSON schema definitions for structured output

Few-shot examples for better accuracy

#### [NEW] [ai/extractor.py](file:///c:/Users/tjwns/Desktop/NEW%20PROJECT/invoice_studio/ai/extractor.py)

Main orchestrator that:

Takes document text/images as input

Calls LLM with appropriate prompts

Parses and validates JSON responses

Maps extracted data to Invoice model

Returns confidence scores per field

________________________________________________________________________________

### Component 3: Document Processing

#### [NEW] [document/](file:///c:/Users/tjwns/Desktop/NEW%20PROJECT/invoice_studio/document/)

New package for document handling.

#### [NEW] [document/pdf_processor.py](file:///c:/Users/tjwns/Desktop/NEW%20PROJECT/invoice_studio/document/pdf_processor.py)

PDF processing:

Extract text using pdfplumber

Extract images from PDF pages

Detect if PDF is scanned (image-based)

OCR for scanned PDFs using pytesseract

#### [NEW] [document/image_processor.py](file:///c:/Users/tjwns/Desktop/NEW%20PROJECT/invoice_studio/document/image_processor.py)

Image processing:

Load images (PNG, JPG, JPEG)

OCR text extraction

Image preprocessing for better OCR

#### [NEW] [document/text_processor.py](file:///c:/Users/tjwns/Desktop/NEW%20PROJECT/invoice_studio/document/text_processor.py)

Plain text processing:

Handle email body text

Clean and normalize text

Detect language

________________________________________________________________________________

### Component 4: Database Schema Updates

#### [MODIFY] [database/models.py](file:///c:/Users/tjwns/Desktop/NEW%20PROJECT/invoice_studio/database/models.py)

Add new tables:

`purchase_orders` - Store uploaded PO documents

`id`, `invoice_id`, `file_path`, `file_type`, `original_filename`, `upload_date`

`extraction_logs` - Track AI extraction results

`id`, `po_id`, `llm_provider`, `confidence_score`, `extracted_data`, `timestamp`

Update invoices table:

Add `po_id` foreign key

Add `extraction_confidence` field

#### [MODIFY] [database/db_manager.py](file:///c:/Users/tjwns/Desktop/NEW%20PROJECT/invoice_studio/database/db_manager.py)

Add methods for:

Saving PO documents

Retrieving extraction logs

Linking POs to invoices

________________________________________________________________________________

### Component 5: New UI/UX Design

#### [NEW] [gui/wizard/](file:///c:/Users/tjwns/Desktop/NEW%20PROJECT/invoice_studio/gui/wizard/)

New wizard-based UI package.

#### [NEW] [gui/wizard/upload_step.py](file:///c:/Users/tjwns/Desktop/NEW%20PROJECT/invoice_studio/gui/wizard/upload_step.py)

Step 1: Upload PO

File upload button (PDF, images, text)

Drag-and-drop support

Invoice type selector (Tax/Normal)

Currency selector with auto-detection

Preview of uploaded document

#### [NEW] [gui/wizard/review_step.py](file:///c:/Users/tjwns/Desktop/NEW%20PROJECT/invoice_studio/gui/wizard/review_step.py)

Step 2: AI Review

Left panel: PO document viewer with highlighting

Right panel: Editable fields populated by AI

Customer info block

Items table (Description, Qty, Unit Price, Amount)

Summary (Subtotal, VAT, Total)

Confidence indicators per field

"Re-analyze" button

Field validation indicators

#### [NEW] [gui/wizard/generate_step.py](file:///c:/Users/tjwns/Desktop/NEW%20PROJECT/invoice_studio/gui/wizard/generate_step.py)

Step 3: Generate Invoice

Preview of final invoice

Invoice number and date (auto-generated, editable)

Export options:

Generate Excel

Generate PDF

Both

"Create Another" button

#### [NEW] [gui/wizard/wizard_window.py](file:///c:/Users/tjwns/Desktop/NEW%20PROJECT/invoice_studio/gui/wizard/wizard_window.py)

Main wizard window:

Step indicator (1 → 2 → 3)

Navigation buttons (Back, Next, Finish)

Progress tracking

#### [MODIFY] [gui/main_window.py](file:///c:/Users/tjwns/Desktop/NEW%20PROJECT/invoice_studio/gui/main_window.py)

Update main window:

Add "New AI Invoice" button (primary action)

Keep existing "Manual Invoice" option

Keep invoice list and search functionality

Add settings menu for LLM configuration

#### [NEW] [gui/dialogs/llm_settings.py](file:///c:/Users/tjwns/Desktop/NEW%20PROJECT/invoice_studio/gui/dialogs/llm_settings.py)

LLM configuration dialog:

Provider selection (Claude/OpenAI/Local)

API key input fields

Local LLM URL configuration

Test connection button

________________________________________________________________________________

### Component 6: Business Logic Updates

#### [MODIFY] [models/invoice.py](file:///c:/Users/tjwns/Desktop/NEW%20PROJECT/invoice_studio/models/invoice.py)

Add methods:

`from_extracted_data(data: dict)` - Create invoice from AI extraction

`get_confidence_score()` - Return overall confidence

`validate_extracted_data()` - Validate AI-extracted fields

#### [NEW] [models/purchase_order.py](file:///c:/Users/tjwns/Desktop/NEW%20PROJECT/invoice_studio/models/purchase_order.py)

New PO model:

File metadata

Extracted text

Processing status

Link to generated invoice

________________________________________________________________________________

### Component 7: Excel & PDF Export

#### [MODIFY] [excel/template_handler.py](file:///c:/Users/tjwns/Desktop/NEW%20PROJECT/invoice_studio/excel/template_handler.py)

No major changes needed - existing template handler should work with new data flow.

#### [NEW] [pdf/](file:///c:/Users/tjwns/Desktop/NEW%20PROJECT/invoice_studio/pdf/)

New package for PDF generation.

#### [NEW] [pdf/pdf_generator.py](file:///c:/Users/tjwns/Desktop/NEW%20PROJECT/invoice_studio/pdf/pdf_generator.py)

PDF export functionality:

Convert Excel to PDF using reportlab or win32com (Windows Excel COM)

Direct PDF generation from invoice data

________________________________________________________________________________

### Component 8: Main Application Entry

#### [MODIFY] [main.py](file:///c:/Users/tjwns/Desktop/NEW%20PROJECT/invoice_studio/main.py)

Update to:

Load configuration from .env

Initialize LLM client on startup

Show wizard window as primary interface

Keep legacy interface accessible via menu

## Verification Plan

### Automated Tests

#### Unit Tests

# Install pytest
pip install pytest pytest-mock

# Run unit tests
python -m pytest tests/

Tests to create:

`tests/test_llm_client.py` - Test LLM client interfaces (mocked)

`tests/test_extractor.py` - Test data extraction logic

`tests/test_pdf_processor.py` - Test PDF text extraction

`tests/test_invoice_model.py` - Test invoice creation from extracted data

#### Integration Tests

# Run integration tests with real LLM (requires API key)
python -m pytest tests/integration/ --llm-provider=claude

Tests to create:

`tests/integration/test_po_to_invoice.py` - End-to-end PO processing

`tests/integration/test_excel_generation.py` - Verify Excel output

### Manual Verification

#### Test Case 1: Upload PDF PO and Generate Tax Invoice

Run application: `python -m invoice_studio.main`

Click "New AI Invoice" button

Upload a sample PO PDF from `tests/fixtures/sample_po.pdf`

Select "Tax Invoice (10% VAT)"

Click "Analyze"

Verify extracted data appears in review screen

Check customer name, items, amounts are correct

Click "Generate Invoice"

Verify Excel file is created in `output/` directory

Open Excel file and verify all fields are populated correctly

#### Test Case 2: Upload Image PO and Generate Normal Invoice

Upload a PO image (PNG/JPG) from `tests/fixtures/sample_po.png`

Select "Normal Invoice (0% VAT)"

Click "Analyze"

Verify OCR extracted text correctly

Edit any incorrect fields

Generate invoice and verify output

#### Test Case 3: LLM Provider Switching

Go to Settings → LLM Configuration

Test connection with Claude API

Switch to OpenAI

Test connection with OpenAI API

Process same PO with different providers

Compare extraction quality

#### Test Case 4: Confidence Scoring

Upload a low-quality scanned PO

Verify confidence scores are displayed per field

Check that low-confidence fields are highlighted

Manually correct low-confidence fields

Generate invoice successfully

### Performance Testing

# Test batch processing
python scripts/benchmark_extraction.py --count=10

Expected performance:

PDF text extraction: < 2 seconds

LLM extraction: < 10 seconds (depends on API)

Excel generation: < 1 second

### User Acceptance Testing

User tests with real PO documents (5-10 samples)

User verifies extraction accuracy (target: >90%)

User confirms UI is intuitive

User validates Excel output matches expectations